PROCUREMENT OF A DRONE DETECTION AND PROTECTION SYSTEM FOR THE VILNIUS AIRPORT (VNO) PERIMETER AND NO-FLY ZONE

TECHNICAL SPECIFICATION

CONTENTS

1.	CONCEPTS AND ABBREVIATIONS	3

2.	OBJECT OF PURCHASE AND QUANTITIES	3

3.	GENERAL REQUIREMENTS FOR THE OBJECT OF THE PROCUREMENT	4

4.	VOLUMES OF GOODS AND SERVICES	6

5.	TECHNICAL SPECIFICATION FOR GOODS AND SERVICES	7

6.	PLACES OF PERFORMANCE OF CONTRACTUAL OBLIGATIONS	13

7.	IMPLEMENTATION PHASES AND DEADLINES	13

8.	FUNCTIONAL REQUIREMENTS FOR ADS SYSTEM SOFTWARE (THREAT MANAGEMENT MODULE)	14

9.	REQUIREMENTS FOR EQUIPMENT INSTALLATION AND COMMISSIONING SERVICES	16

10.	TRAINING REQUIREMENTS	17

11.	REQUIREMENTS FOR TESTING AND TRIAL OPERATION	17

12.	WARRANTY AND MAINTENANCE REQUIREMENTS	18

13.	ADDITIONAL REQUIREMENTS	18

CONCEPTS AND ABBREVIATIONS

Buyer/Client – AB "Lietuvos orouostai", Rodūnios kelias 10A, Vilnius.

Supplier/Service Provider – an economic entity – a natural person, a private legal entity, a public legal entity, other organizations and their subdivisions or a group of such persons with whom the Buyer enters into the Agreement.

Goods – Drone Detection Equipment and its Components.

Works – Works for the delivery, mounting, installation, configuration, adjustment, testing, periodic inspections, servicing, updating and all related works necessary to ensure the full operation of the solution and

- performance.

System – a drone detection and monitoring system consisting of at least three passive RF sensor modules, optoelectronic day/night camera modules, and dedicated software for detecting and displaying the location of drones.

Goods – Drone Detection Equipment and its Components.

Contract – a contract concluded between the Supplier and the Buyer regarding the object of the Purchase.

VNO – AB Lithuanian Airports Vilnius Branch, Rodūnios Road 10A, Vilnius.

UAV – UAV Unmanned Aerial Vehicle,

DRONE-ID - a unique identification identifier of the drone and/or its operator transmitted via Remote ID.

ADS – anti-drone protection system.

LAN - (Local Area Network).

FPV – First person view. First person view/perspective.

CEP - Circular Error Probable.

GNSS – Global Navigation Satellite System.

SLA - (Service level agreement) is a breakdown of the technical maintenance works of the system according to the complexity and competencies required to perform the work.

SAT - (Site Acceptance Test) system Acceptance test at the installation site is a process used to verify that the installed system complies with the technical specifications and all other requirements of the Customer agreed upon during the project analysis phase. This test is performed at the installation site of the equipment after the system has been installed.

Integration is the connection of two or more systems with each other through a physical and/or software interface, allowing data and coordinated actions are exchanged between the integrated systems.

FAT - (Factory Acceptance Test)

AOA – (Angle of Arrival) Angle of Arrival.

TDOA – (Time Difference of Arrival) time difference.

CNS – (Communications, Navigation, and Surveillance) communications, navigation, and surveillance.

DF – (Direction Finding) direction.

RF - Radio Frequency.

RF Fingerprinting -  Fingerprint detection of radio frequencies, a technology that uniquely recognizes a specific device based on the distortion of the radio signal it sends.

EO (Electro-Optical) –Electro-optical cameras.

TI (Thermal Imaging) –Thermal imaging (thermal) cameras.

NUC (Non-Uniformity Correction) – correction of unevenness.

OBJECT OF PURCHASE AND QUANTITIES

Object of the Purchase – The Buyer plans to acquire a stationary VNO Anti-Drone Protection System (AAS) designed to automatically detect an unmanned aircraft – drone and/or its operator located (operating) in the airspace protected by the airport (in the territory and its approaches) based on their radio emissions emitted by them (control, telemetry or video signals), to determine the coordinates and altitude of the UAV – drone based on the drone's telemetry data (and other possible ways).

General requirements

The object of the purchase consists of:

ADS production, delivery, installation, configuration, testing, calibration, maintenance. Preparation for use of passive radio sensor modules, camera module and 360-degree radar module, workstations and other hardware when the Buyer decides to purchase a 360-degree radar module. The software and control interface must be configured to ensure the full operation of the system in both the basic configuration (without radar) and in the advanced configuration (with radar).

Transfer of ADS user and operating instructions, coordination with the Customer, conducting training for users and technical personnel.

Technical maintenance and support of the ADS system and equipment – 3 years.

Development and implementation of ADS software in accordance with these technical specifications.

System integration with Air Navigation used Unmanned Trafic Management API ON UTM (Lithuania) Annex No.1.

Other services not explicitly listed in this technical specification but necessary to achieve the intended system functionality shall also be included.

The customer purchases the goods and services specified in this Technical Specification, the scope of the object of purchase is defined in the following sections. The scope of the purchase object is shown in Table 1.

Delivery period for ADS:

The system must be delivered within the period specified in Table 3 of the VIA Project Stages and Implementation Deadlines from the date of the start of the contract.

Additional order provision:

During the contract period, the Buyer reserves the right to place an additional order for the 360-degree radar module together with the configuration to the existing system. If the buyer decides to purchase a 360-degree radar module, the system must be technically ready for its immediate connection. Radar data (target detection, distance, trajectory) must be automatically combined with data from passive RF sensors and optical modules (sensor fusion). With the radar connected, all parts of the system (RF, EO/TI, and radar) must function as a single, integrated network, complementing each other.

The system software and server infrastructure must have all the licenses and technical interfaces necessary to connect the radar module from the date of initial installation without additional software fees.

Objectives and scope of the project:

The technical specification establishes the requirements for the anti-drone protection system, the remote identification and detection system of drones, the system identifies the UAV in the protected airspace and determines them according to the signals emitted by them, radar and optoelectronic equipment data. The system is designed for continuous operation (24/7 principle) in outdoor conditions.

To detect all types of drones, to identify them with the functionality of all systems, to determine the location of the drone and its operator in space and to display this information in the software provided by the supplier, on a map, with the help of optoelectronic equipment to identify objects.

To ensure the monitoring of the airspace of the VNO territory without active interference or impact on radio communication, using passive and active elements for the identification and detection of drones.

To collect historical data of detected drones for the investigation and reporting of events.

A set of system modules must ensure automatic detection of UAV, correlation of sensors, determination of UAV coordinates, altitude and real-time transmission to the operator.

The system must not interfere with civil aviation operations or disrupt air traffic management systems.

GENERAL REQUIREMENTS FOR THE OBJECT OF THE PROCUREMENT

The Supplier must apply to the Customer at the right time for all the information necessary for the design, both to the necessary institutions, permits and approvals. The Customer provides only access to the objects and electricity/LAN inputs, and the entire study, calculation of visibility zones and installation project is carried out by the Supplier at its own expense as part of the Works.

The supplier must design and install the equipment of the VNO ADS system within the specified period, which must meet the requirements specified in the technical specification. The proposed solution must operate continuously 24/7 and meet all the technical and functional requirements set out in the technical specification, except in cases where technical maintenance works are performed in the system, there are failures in the Supplier's infrastructure that is used to ensure the operation of the system, there is mechanical damage/damage to the components of the ADS system not due to the Supplier's fault.

The installation of the System, installation, connection, configuration and testing of the ADS System hardware shall not interfere with the operation of the Airport.

This specification specifies the ADS, operational, operational and technical requirements.

The supplier will be responsible for the design of the ADS, the selection and installation of the equipment provided for in accordance with these technical specifications, functionality, performance, efficiency, operational reliability and all interfaces to meet the requirements.

The supplier must  prepare and submit a detailed plan for the implementation of the project works and production within the deadlines set out in Table 3 and follow it during the implementation of the project.

All specifications submitted must be considered as minimum requirements. Where precise values are indicated, means that these are minimum values (or maximum values, depending on the context – the proposed equipment must meet the required value or be better). If a certain level of equipment cannot be provided, a higher level of equipment must be offered.

The protection of all assets and equipment acquired within the scope of this procurement until the date of signing the act of their acceptance-transfer is the responsibility of the Supplier.

The ADS system is accepted for use (an acceptance-transfer act is signed) when the Supplier proves and ensures that all the system performance and quality requirements described in this document are met.

The final act of acceptance-transfer of the works of the ADS system may be signed after the following:

The start-up and configuration work will be completed in full.

The buyer will make sure that all technical and functional requirements are met.

The ADS system and equipment operate successfully, in real working conditions, and will work without interruptions for a trial period of 14 calendar days.

If, during the testing of ADS and their equipment, it turns out that the Supplier has specified an insufficient amount of equipment that requires additional equipment not specified by the Supplier for smooth operation, the Supplier shall additionally install it at its own expense.

The price of the Supplier's offer shall include all necessary machinery and equipment, installation, work of the Supplier's personnel, materials, control and maintenance of the works, commissioning, adjustment, testing, team accommodation, transportation, tools necessary for the work, indirect costs, taxes paid by the Supplier, profits together with the Supplier's reasonably foreseeable risk, obligations and liabilities defined in the Contract or arising in the performance thereof.

The supplier must clearly indicate in the tender and substantiate with documents the characteristics of the future equipment necessary to recognise conformity with the requirements of the technical specification.

In case of doubts regarding the compliance of the equipment offered by the Supplier with the requirements of the Procurement TS during the Purchase and the Buyer requests to prove the compliance of certain parameters, only the documents, technical information and/or answers to the Buyer's technical questions provided by the manufacturer will be accepted and considered suitable.

All technical equipment provided by the Supplier must be sturdy, durable, functional, it or its components are suitable for use many times and/or are easily repaired and/or replaced.

All technical equipment supplied by the Supplier must be new, unused, of high quality and comply with the requirements of the European Union standards or the country's legislation. Hardware must have certificates of conformity, certificates and manufacturer's declarations (CE).

If there are discrepancies between the English version of this technical specification and the Lithuanian version, the correct wording will be deemed to be provided in the Lithuanian version.

The Supplier's personnel must have valid permanent permits for the provision of installation services described in the technical specifications during the term of the Contract. During the term of the Agreement, the Customer will not provide escort services to the Supplier's personnel in the controlled area if necessary. Information on the procedure and prices for the issuance of permits to work in the territory of the airport, as well as on the prices of fees required for obtaining permits, is available on the Client's website at https://www.ltou.lt/lt/galimybes-verslui/leidimai and https://www.ltou.lt/lt/apie-lietuvos-orouostus/mokymai. Airport fees for permitting and training shall be paid by the Contractor.

VOLUMES OF GOODS AND SERVICES

Table 1. Table of purchased services/works and goods

| No. | Description of goods/services* | Maximum quantity | Unit of goods/services |
| --- | --- | --- | --- |
|  | Passive Radio Sensor Modules | 1 | Set |
|  | Camera module (optoelectronic day/night pair) | 1 | Set |
|  | 360 Degree Radar Module | 1 | Set |
|  | Software for system management ADS system (Centralized Threat Management Module) | 1 | Set |
|  | Server infrastructure | 1 | Set |
|  | Operator's workplace | 1 | Set |
|  | Other works are not listed in this table, but are necessary to ensure the operation of the ADS system | 1 | Set |
|  | System integration with Air Navigation used Unmanned Trafic Management API ON UTM (Lithuania) | 1 | Set |
|  | Training | 1 | Set |
|  | Additional services for the installation/modification of ADS systems and their equipment (additional working hours or hours for the implementation of unforeseen, additional needs) | 300 | Hours |
|  | Perpetual Software and Hardware Licenses | 1 | Set |
|  | Maintenance and service services | 3 | Year |
| 12.1. | Maintenance services (1st year of system operation) – services designed to ensure the continuous and continuous operation of the systems | 1 | Year |
| 12.2. | Maintenance services (2nd year of system operation) – services designed to ensure the continuous and continuous operation of the systems | 1 | Year |
| 12.3. | Maintenance and servicing services (3rd year of system operation) – services designed to ensure the continuous and continuous operation of the systems | 1 | Year |

*The Buyer does not undertake to order all the specified goods or services. If the Supplier indicates in the offer that part of the services or equipment is provided free of charge or at a significantly reduced price (e.g. The price will be transferred to the other quotation lines), the Supplier will have to provide these services at the price specified in the quotation, regardless of whether other goods or services from the table above are ordered. The supplier undertakes to follow the principles of honesty, morality and business ethics and not to manipulate the purchase pricing.

TECHNICAL SPECIFICATION FOR GOODS AND SERVICES

Table 2. Technical Specification

| Sec. No. | Parameters | Technical requirements and their meanings of the purchased ASD SYSTEM |
| --- | --- | --- |
| Passive Radio Sensor Modules (RF Module) |  |  |
|  | Passive Radio Sensor System Concept | - The system must be completely passive and not emit radio emissions. - The system must be modular and easy to expand. - The system must consist of at least three separated RF sensors to ensure triangulation. - The system must operate 24/7, performing automatic detection and alerting without constant operator intervention. - The system must be suitable for use in urban and airport environments without causing interference to CNS systems. - Localization must be carried out using a hybrid method: Angle of Arrival (AOA) and Time Difference of Arrival (TDOA). |
|  | Frequency range | - The system must operate in a frequency range of no narrower than 400 MHz – 6 GHz. - At least the following ranges used by the UAV must be supported: - 433 MHz; - 868/915 MHz; - 1.2–1.3 GHz; - 2.4 GHz; - 5.2–5.8 GHz. |
|  | Functional requirements for sensors | - Antenna system: - At least 3 antenna complexes: - 360° horizontal coverage; - 0-90° vertical coverage; - Direction Finding DF (Direction Finding) lit. direction setting function; - Radio frequency analyzers: - At least 6 independent channels; - Ability to connect additional analyzers without additional system integration; - Instantaneous analysis band of at least 80 MHz per channel - Aggregate analysis band of at least 240 MHz; - Sensitivity at least -110 dBm; - Directional error of no more than 2° RMS (Root Mean Square). - Technical parameters: - Sensors must not have moving parts (must be passively cooled). |
|  | Drone Detection and Tracking Requirements | - Detection range: - Within a radius of at least 10 km in open space; - Within a radius of at least 5 km in a mixed/urban environment. - The system must be capable of: - To detect at least 20 UAV at the same time, there must be swarm detection; - Track at least 10 UAV at a time; - Identify at least 5 UAV of the same type at the same time; - Detect and identify at least 5 control panels. - Localization accuracy: - Less than 50 m CEP up to 2 km; - Less than 100 m CEP up to 5 km; - Less than 250 m CEP up to 10 km. |
|  | Identification and protocol analysis | - The system must support three layers of detection: - Remote ID/Drone ID Detection; - Protocol library-based authentication (at least 500 UAV profiles); - AI-based classification of unknown signals, the system must have an AI-based module that analyzes radio signal data and spectrograms in real time, automatically classifies known signals, and identifies previously unknown or anomalous signal types without prior updating of the signature base. - The system shall be able to identify: - UAV model; - Serial number (when telemetry is available); - The protocol used; - Operating frequency. - RF fingerprinting with a unique device ID must be supported. |
|  | Global Satellite Navigation System and Independent Operation | - The system must support: - GPS; - GLONASS; - Galileo; - BeiDou. - It must be possible for the system to operate without GNSS (in infrastructure mode). |
|  | False events and pollution | - False events: - No more than 3 false events in a 24-hour typical urban environment. - The system must automatically filter: - Wi-Fi; - Bluetooth; - Other non- UAV emissions. |
|  | Environmental and reliability requirements | - Environmental resistance: - Protection class at least IP66 or equivalent; - Operating temperature – at least from -30°C to +55°C; - All outdoor equipment must be suitable for operation in Northern European climatic conditions. |
|  | BO localization | - The height of the BO, coordinates and location of the operator must be determined by: - Telemetry; - RF triangulation; - TDOA and/or AOA methods. - The data must be displayed in real time on a GIS (Geographic Information System) map with the following information: - Time; - UAV coordinates; - Operator coordinates; - UAV altitude; - UAV trajectory. - Information must be updated at a frequency of at least 1 Hz. - The delay of information is not more than 2 s. |
| Camera module EO and TI |  |  |
|  | Purpose of the module and system concept | - The camera module consists of: a controlled video camera and a controlled thermal imaging camera. - The camera module shall be designed for visual confirmation, tracking and classification of the RF and/or radar-detected drone. - The module must be mounted on a gyrostabilized pan-tilt unit or similar mechanism. - The system must ensure automatic interaction with the AAS central control module (sensor cueing). - The module must support automatic rotation based on RF and/or radar coordinates. - Both cameras must be calibrated so that their optical axes coincide. When switching from EO to TI, the target must remain in the center. - The protective windows of the camera module (both EO and TI) must have an integrated automatic heating system that protects the optics from icing, fogging and condensation at negative temperatures or high humidity. This function must operate autonomously, ensuring uninterrupted image transparency over the entire operating temperature range. - Detection capabilities: - UAV detection at least 6 km (in good weather conditions, i.e. No precipitation: No rain, no snow, no hail. Temperature: above 20°C. Wind: There is no strong, gusty wind. Visibility: Good, transparent visibility, little cloudiness. There are no extreme manifestations (e.g. storm, fog, ice). - UAV classification at a distance of at least 3 km. |
|  | Mechanical functional requirements | - Movement limits: - Pan: 360° permanent (no cable twisting); - Tilt: at least +85° / -45°. - Rotation speed 0.01°/s – 120°/s. - Positioning accuracy not more than 0.02°. - Stabilization: - Gyroscopic stabilization of at least 2 axes; - Automatic vibration compensation. - Georeferential calibration: The software must allow the camera position on the map to be calibrated using known stationary objects (NGOs). Reference Points), ensuring that when the camera is rotated to a point on the map, the optical axis coincides with the actual location of the object. |
|  | EO (daylight) electro-optical daytime camera | - Sensor: - Minimum light sensitivity: Color mode: no more than 0.001 Lux (measured at F1.2, AGC ON), black and white mode (B/W): no more than 0.0001 Lux (measured at F1.2, AGC ON); - Sensor CMOS at least 1/1.8"; - Resolution at least 1920x1080 (Full HD). - Optics: - Lens focal length of at least 15-500 mm; - Optical zoom at least 30x; - Autofocus; - Digital image focus. - The camera must support the Optical Defog function (switching to the NIR – near-infrared spectrum), which ensures a transparent image in fog, smoke or high humidity. |
|  | TI (thermal) thermal/thermal chamber | - Sensor: - Spectral range MWIR (3-5 μm) stirling cooler or analogous cooler MTBF for at least 20,000 hours. - The resolution is at least 1280x1024; - Pixel pitch of at least 12 μm; - Noise equivalent temperature difference NETD not more than 25 mK at +25°C. - Optics: - Lens focal length of at least 15-500 mm; - Field of view FOV from 0.5° (telephoto) – 12° (wide); - At least 4x digital zoom; - The lens must be parfocal (to maintain focus over the entire optical zoom range). |
|  | Image tracking algorithm | - AI-based visual tracking (computer vision): - AI-powered video tracking; - Auto-lock of the target. - Lenses must be parfocal (maintain focus over the entire optical zoom range). The system must have a built-in Continuous Auto-focus function with the ability to turn it off (Manual override), i.e. take over manual control. - Tracking must be ensured in the presence of: - For dynamic target movement; - Fluctuations caused by the wind; - For partial lens coverage; - The system must have automatic priority management (multiple target handling). |
|  | Environmental and reliability requirements | - Environmental resistance: - At least IP66 or equivalent; - Operating temperature – at least from -30°C to +55°C; - All outdoor equipment must be suitable for operation in Northern European climatic conditions. |
|  | Integration with AAS | - The module has: - Get coordinates from RF/radar; - Automatically turn to the goal/target; - Transmit the image to a centralized platform; - Allow the operator to take over the cameras to manual control. - Video Transmission and Output Standards: - Video streaming must be transmitted using H.265 (HEVC) or H.264 compression algorithms, ensuring high image quality and minimal network load. - The software must support RTSP (Real Time Streaming Protocol) and ONVIF (Profile S/T) standards, ensuring the integration of video streams with third-party video management systems (VMS). |
| Radar module |  |  |
|  | 360° radar system: purpose and architecture | - The radar module is designed for real-time detection, tracking and classification of UAV (drones). - The module must ensure interoperability with the AAS centralized threat management system: the radar must be able to "indicate" (specify) the exact coordinates for the RF and EO/TI modules. - The radar module shall consist of at least three radar panels (AESA or equivalent) providing 360° azimuth coverage and a vertical field of view of at least 90° for each panel. |
|  | Detection functionality | - UAV detection range according to EU drone weight classes: - 0-1 group drones up to 6 km; - 2 groups of drones up to 8 km; - 3 groups of drones up to 12 km. - At least 50 priority UAV at a time; - At least 250 common objects at a time; - Angular error, not more than 0.8° horizontally and vertically. - The radar module must use real-time analysis of Micro-Doppler signals, which would automatically distinguish drones from birds or other moving objects according to the modulation of the rotation of the propellers. This classification must be used as a primary filter before transmitting coordinates to the optical module in order to minimize the number of false alarms and conserve camera resources. |
| Operator's workplace |  |  |
|  | Operator Workplace (OWS) Requirements | - Workstation: - The latest generation processor Intel Core i7 or i9 or equivalent - Dedicated graphics card NVIDIA RTX 4000 series (for example, RTX 4060/4070) or equivalent with at least 8 GB of VRAM; - At least 32 GB DDR5; - Media – NVMe SSD; - Monitors: - At least 2 (two) monitors per workstation with mounting stand, monitors are mounted vertically above each other. - Size and resolution: At least 27 inches diagonal with 4K UHD (3840 x 2160) resolution. - Panel quality: IPS or OLED technology, - Monitors must be adapted for 24/7 continuous work, have an anti-reflective (matte) coating that reduces reflections in the control room environment. - Interfaces: - Computer mouse and keyboard. - Control Panel Manipulator (Joystick): - Industrial manipulator (joystick) for camera control, 3-axis (Pan/Tilt/Zoom) proportional control, at least 10 programmable buttons for quick actions: sensor switching (EO/TI), Auto-lock activation, manual focus and thermal imager calibration (NUC). - Built-in speakers for prompt notification of detected threats and alarms to the operator. |
|  | Server infrastructure and data processing: | - Server infrastructure and data processing backend server: - Central system unit for radar data processing, RF triangulation calculations, sensor data fusion (Sensor Fusion) and AI image analytics. - Processor (CPU): At least 2 (two) server processors (e.g., Intel Xeon Silver/Gold or equivalent) with a total of at least 32 physical cores. - Image Processing (GPU): A mandatory dedicated server graphics card (such as an NVIDIA Tesla or RTX Ada L4/L40 or equivalent) for parallel computation of AI algorithms and real-time analysis of HD video streams. - Memory (RAM): At least 128GB of DDR5 ECC (with bug fixing) to ensure system stability in 24/7 mode. - Data Storage and Archiving: - System memory: 2 x 960 GB NVMe SSD (in RAID 1 configuration) for the operating system and critical applications. - Event & Video Archive: A dedicated RAID 6 or RAID 10 array for 90 days of uninterrupted data storage. - Capacity: The net usable capacity (after RAID formation) must be at least 16 TB for high-resolution EO/TI records and telemetry logs. - Reliability and communication: - Power supply: Redundant, hot-swap power supplies. - Network: At least 2 x 10 Gbps SFP+ interfaces for data exchange with sensor modules and 4 x 1 Gbps interfaces for local area network. - Installation: The server must be adapted for installation in a standard 19-inch cabinet. |
|  | Uninterruptible Power Supply (UPS) | - The supplier must provide and install an Online Double-Conversion type UPS device (such as APC Smart-UPS On-Line or Eaton 9PX or equivalent) that provides zero switching time (0 ms). - The power of the UPS must be calculated in such a way that the system (server, workstation, radar, RF and cameras) is running at full capacity for at least 10 minutes in the event of a power failure. - UPS must have an SNMP control card so that the system software can see the status of the batteries in real time and inform the operator of the power failure. - A supplier can provide uninterruptible power by installing a single centralized UPS unit or several separate dedicated UPS modules for each component of the system (server, workstation, radar, RF sensors, and cameras), ensuring that the total total power and uptime meet the above requirements. |
| Other requirements |  |  |
|  | Technical documentation | - As-built Documentation: - Actual equipment installation project (topology) that specifies the exact locations of sensors (Radar, RF, EO/TI), server, and workstations. - Cable laying diagrams, types of connectors and marking (marking) log. - Operator Manual: - Detailed instructions for the operator: how to operate cameras, interpret radar and RF data, set up alarm zones and export an archive of events. - Description of system threat response scenarios. - Installation & Setup Guide: - Detailed description of how to physically install and calibrate sensors. - Steps for software installation, Active Directory integration, and Sensor Fusion debugging (for system administrators). - Maintenance and prevention recommendations: - Schedule of scheduled inspections (e.g., optics cleaning, UPS battery testing). - Software update procedure and instructions for filling in RF Fingerprinting libraries. - Login and administration data: - All administrator-level passwords (server, operating system, BIOS, cameras, and radar direct control). - License keys and certificates of their validity. - Equipment network and communications map: - Detailed plan of IP addresses, VLAN settings, ports and protocols used. - Network topology diagram. - Test and Acceptance Acts (FAT/SAT): - Documentation confirming the successful calibration of the system, the operation of the NUC function, and the compliance of the drone's detection distances with the specification. |
|  | Training | - After delivery and installation of the system, the Supplier must, at its own expense, train the persons indicated by the Customer at the place specified by the Customer at the place specified by the Supplier no later than within a week: - At least 20 system users must be trained. - Service personnel to carry out maintenance and diagnostic work. At least 5 employees must be trained. - During the training, a practical drone flight (simulation) must be performed, during which operators are trained live to recognize a threat using RF Fingerprinting, point EO/TI cameras at the target and monitor the integration of radar data. - The dates and schedules of the training must be agreed with the Client. - The training is conducted in Lithuanian. |

*NOTE The supplier must ensure the proper operation of the system and/or the hardware and all necessary services, whether or not they are mentioned  in Table 2. Accordingly, if additional software or hardware is required for the full operation of the solution, but it is not mentioned in this Technical Specification, it must be included in the price of the offer.

PLACES OF PERFORMANCE OF CONTRACTUAL OBLIGATIONS

Vilnius Airport, Rodūnios Road 2, Vilnius.

IMPLEMENTATION PHASES AND DEADLINES

The provisional phases and deadlines for the delivery of the system are set out in Table 3 below.

The services provided, the installed equipment, the installed software, the works performed, etc. will be paid in accordance with the procedure provided for in the Agreement.

The project is implemented in two main stages – delivery, mounting, installation and configuration of the ADS system at Vilnius Airport and Technical Maintenance and Preventive Service 3 years after the date of signing of the acceptance transfer deed.

Table 3. Project phases and implementation deadlines

| Sec. No. |  | Stage name |  | Description of the stage |  | Deadline for completion of the stage |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Preparation of a detailed project implementation plan |  | A project implementation plan has been prepared and agreed, which would include: the project implementation phases and their sequence, activities, dependencies, terms of their implementation (detailing of the durations of the stages), persons responsible for the activities, roles and responsibilities of subcontractors, communication management plan. |  | Not more than 1 month from the date of entry into force of the Agreement. |  |
|  | Project analysis and Work Project Preparation |  | The Supplier will have to carry out an analysis of the Customer's needs. The Supplier will have to coordinate a specific ADS hardware and software solution with the Customer, provide architectural, integration and fulfilment schemes/drawings of the system elements for the solutions, prepare technical and functional description documentation. |  | Not more than 2 months from the date of entry into force of the Agreement. |  |
|  | Production and delivery of goods |  | Production of components ordered by the ADS system |  | Within a maximum of 8 months. from the date of entry into force of the Treaty. |  |
|  | Preparatory work |  | All preparation – installation structures, construction, cabling infrastructure and cable laying works that are necessary to ensure the installation of the system |  | Within a maximum of 8 months. from the date of entry into force of the Treaty. |  |
|  | Installation of equipment |  | Installation of all system components and parts in the planned design locations at Vilnius Airport |  | Not more than 9 months. from the date of entry into force of the Treaty. |  |
|  | Local Acceptance Tests SAT (POC) |  | The supplier must demonstrate that the system works in accordance with the requirements specified in the technical specifications and is functional as described in the PoC (Proof of Concept) technical specification. |  | Within 1 week. from the end of the 5th (Equipment Installation Stage). |  |
|  | Staff training |  | Training of service personnel and users |  | Within 1 week. from the end of stage 6. |  |
|  | Trial operation |  | Trial operation of the system, elimination of detected errors, commissioning. |  | After the end of stage 7. At least 14 calendar days must be allocated for pilot operation. |  |
|  | Maintenance and service |  | Maintenance and servicing, troubleshooting, supply of spare parts, installation of updates, etc. services are described in this Technical Specification. |  | 3 years from the date of signing the transfer-acceptance deed with the Buyer. The transfer-acceptance act is signed after the end of stage 8. |  |

FUNCTIONAL REQUIREMENTS FOR ADS SYSTEM SOFTWARE (THREAT MANAGEMENT MODULE)

User management and access:

The supplier must provide at least 20 (twenty) individual user licenses.

The system must support at least 20 users connected at the same time, ensuring stable operation and real-time data updates (delay of at least 1 second).

A user authentication and authorization system must be in place that allows you to assign different roles:

Administrator;

Operator;

Observer;

Individually configurable roles.

It must be possible to integrate with:

Active Directory / LDAP;

SSO (Single Sign-On);

Two-factor authentication (2FA) must be enabled.

Cybersecurity:

All data transmission channels must be encrypted using TLS 1.2 or higher.

Data storage on the server must be protected with encryption that is no weaker than AES-256.

The system must have an audit log function that records:

Logins;

Consumer actions;

Configuration changes;

It must be possible to export audit data.

System architecture and availability:

The system must operate in 24/7 mode and be adapted to the use of critical infrastructure.

The system must support:

On-premise deployment

Virtual environment (VMware/Hyper-V or analog)

To expand the possibility, technological equipment number receivers, radars, camera sets are used. It must be possible to connect an unlimited number of sensor modules.

Sensor integration and data synthesis:

All system elements and modules must be integrated and managed from a single software.

The system must support multichannel access:

Local direct access;

LAN network access;

The system must work at the protocol level by determining the location of the control panel of all the most popular drone manufacturers, UAV.

The system must locate self-made and other types of UAV using:

Radio receivers;

Radar modules;

Optoelectronic equipment.

Sensor data correlation (sensor fusion) must be implemented.

The system must automatically combine radar, RF, and optics data into a single tactical object.

When an object is detected by a single sensor, the system must automatically initialize:

Camera redirection;

Thermal imager focusing;

RF triangulation.

Operational management and delays:

The total video transmission latency from the camera sensor to the operator's workstation screen (Glass-to-Glass latency) should not exceed 300 ms, ensuring smooth and accurate tracking of the drone manually.

The supplier must provide a specialised control panel with an analogue controller/manipulator (DRC). PTZ Joystick Controller) for quick and intuitive positioning of the camera module and optical zoom control.

Technical output:

Automatic system calibration and axis alignment:

Boresight Calibration: The system must have a software tool that allows the coordinates of radar, RF direction determination (DF) and optical sensors (EO and TI) to be matched automatically or with a single click of the operator.

The system must automatically recognize UAV when standard communication protocols are used:

It shall be possible to decode the video signal broadcast by the FPV type UAV.

The system must render the decoded FPV image in real time.

The system must determine:

UAV coordinates;

the location of the UAV operator (if possible);

Height;

Movement trajectory;

Speed.

Situational analysis and maps:

The system must support 2D and 3D maps.

There must be an ability to upload offline offline maps.

The sensors' fields of view must be displayed on the map.

The 3D geo-perimeter control function must be implemented.

The system must allow the definition of an unlimited number of protected areas.

In the event of a breach, the operator must be informed:

Audible signal;

Visual alarm;

Intended users must be informed by SMS and/or e-mail information message.

Data storage and analysis:

The entire history of events must be stored for at least 90 days.

The data stored must include:

UAV type;

Model;

Serial number;

- 8.10.2.4. Frequency;

- 8.10.2.5. Direction of flight;

- 8.10.2.6. the route;

- 8.10.2.7. coordinates;

- 8.10.2.8. Altitude;

- 8.10.2.9. Time;

- 8.10.2.10. User ID.

The data must be exported to:

Excel/CSV format;

KMZ format.

The system must be able to mark UAV as "friendly".

The system must identify duplicate violations.

Technical Condition Monitoring (Health Monitoring):

The software must perform self-diagnostics of all measurable system components (radar panels, RF modules, cameras) in real time.

The system must monitor and visualize the cooler's operating hours and critical temperature parameters, automatically informing the administrator of the upcoming service limit (1000 hours before the end of the MTBF).

All technical condition events and critical errors must be recorded in a separate System Log.

Script Management and Automation (Rules Engine):

The system must allow the user to configure automated action scenarios (AECs). If-This-Then-That). Example: If an object is detected by radar in a protected area and RF confirmation of drone protocol is received, the system must automatically:

    - direct cameras;

    - turn on video recording;

    - activate the audible alarm at the operator's workplace;

    - To inform the intended users by SMS and/or e-mail information message.

Configuring Exclusion Zones:

The software must allow the definition of exclusion zones on the 2D and 3D map where radar or RF detection would be ignored (e.g. to avoid false reports regarding the legal movement of airport ground transport).

The system must support the creation of virtual geofence barriers. A drone flight in these zones must be automatically responded to by the system according to predefined scenarios (e.g. automatic aiming of EO/TI cameras, audible alarm or notification to other systems).

It must be possible to divide the zones into different danger levels (e.g. Alert Zone, Restricted Zone, Critical Zone), each assigning unique visual and audible indicators at the operator's workplace.

An operator with administrator rights must be able to draw, change or temporarily disable these zones in real time directly in the map interface.

Training Mode:

The system must have an integrated simulation module that allows the operator to generate virtual flight targets (drones) on the map and video stream in order to carry out personnel training and exercises without a real UAV flight.

REQUIREMENTS FOR EQUIPMENT INSTALLATION AND COMMISSIONING SERVICES

The supplier must provide a fully complete, coordinated and ready-to-use system (turn-key principle).

All software and hardware (sensors, radars, cameras, servers, UPS, licenses, workstations).

All installation and installation works: The scope of the supplier includes the entire installation of the infrastructure from the sensor installation sites to the server room.

Cabling works and routes: The Supplier supplies and installs all the necessary power, data transmission (copper and optical) cables, protective pipes, brackets and cable routes between all system components at its own expense.

Limit of the Customer's Liability: The Customer's liability ends at the introduction of electricity and the provision of a LAN network access point at the Customer's premises (server room). All other components, connections and works outside this limit up to the sensors are within the scope of the Supplier. The price of the System is final and includes all materials, equipment rental (lifts, equipment) and works necessary to ensure full functionality of the System without any additional investment from the Customer.

Before installing the System, the Supplier must carry out an assessment of the planned installation sites of the hardware and consult with the Customer on the optimal solution for the installation of the hardware. The installation location(s) of the system, the layout of the equipment, the installation solutions and the integration into the existing electricity and network infrastructure must be determined and approved by mutual agreement between the Supplier and the Customer, taking into account the technical, operational and security requirements. Before starting any installation or configuration works, the Supplier must assess the topographical and building features of the territory, assess the possible restrictions on the propagation of radio signals, assess the technical capabilities of the existing infrastructure, and submit the proposed System installation solution to the Customer for coordination.

The supplier must comply with all the safety and security rules of AB Lietuvos Aerouostai, as well as fire safety rules.

TRAINING REQUIREMENTS

The training is based on the principle of "train the teacher". Train the trainee). Relevant training materials must be provided. The supplier will be required to provide certificates to trained workers who indicate that they can train other workers. Train the teacher, the training must entitle the trained workers to train other workers and the trained workers will gain the right to operate as well.

The Supplier shall instruct and train the Buyer's personnel on the ADS and the solutions used in their system.

Brief information about the operation of the system and its components, instructions for the systems used.

Instructions for operation and evaluation functions.

Explanation of technical solutions through practical exercises.

Software usage training.

Identification, evaluation and analysis of event and fault messages.

Maintenance policy, maintenance intervals.

The training will take place at the premises of VIA.

There will be training for 20 twenty persons for the use of the system and 5 for five persons in the field of administration, maintenance, operation.

The duration of the training must be sufficient to enable all trained personnel to perform the assigned functions completely independently.

The supplier must provide a detailed training program that includes training topics, schedule, profile/functions of paid personnel, training equipment used, and teaching methods.

The supplier must prepare user manuals, maintenance manuals, as well as other materials in Lithuanian and Englishto ensure uninterrupted operation of the ADS system and equipment in paper color and electronic version (MS Word format in Lithuanian and PDF format in English).

The supplier must provide all the equipment and tools necessary for the training.

The supplier must organise training in Lithuanian.

REQUIREMENTS FOR TESTING AND TRIAL OPERATION

Local Acceptance Tests (SAT):

Site acceptance tests (SATs) must be carried out on-site so that the Supplier can demonstrate that the ADS system is working according to specification, the equipment and its components are new without defects and not damaged during transportation, installation.

According to the prepared test plans, the Supplier will have to physically participate in the testing, provide consultations on how the tested action/function/operation should be performed according to the submitted test scenarios, express its comments and suggestions on the recommended level of criticality of the error, inform the test participants about the deadline for elimination of the error, correct errors. All information about the level of criticality of errors, the deadlines for its elimination, the progress of the elimination and the assigned responsible persons will be recorded in the error register. The tool for error logging shall be provided by the Provider at least 2 weeks before the start of testing.

The Supplier must demonstrate that all elements, equipment and works performed in the ADS system meet the requirements of the Buyer specified in the technical specifications.

During the SAT test, the supplier must coordinate with the airport  https://ltou.lt/lt/dronai  and air navigation  https://www.ans.lt/lt/paslaugos-2/bepilociai-orlaiviai-dronai-2 and, after obtaining permission, demonstrate the actual operation of the ADS system by lifting the drone

The supplier should submit the SAT plan document for review no later than one month before the start of the SAT. The vendor must provide SAT test scenarios.

- Upon completion of the SAT, the Contractor must submit an SAT report that records all tests performed and results achieved, as well as comparisons with the intended results to meet the specification. It should clearly summarize where the SAT was performed, or, if the test was unsuccessful in any area, it should detail the corrective work that needs to be done to achieve a successful test status.

Trial operation:

The pilot operation period shall be at least 14 calendar days, starting with the successful completion of the Local Reception Tests.

The purpose of the trial period is to check the performance of the solution, its functionality in real working conditions and its compliance with performance and technical requirements, and to correct the identified errors.

If the ADS system successfully performs a trial period of 14 calendar days under real operating conditions, without interruptions, the trial operation will be considered successful.

If deficiencies in the functionality and operation of the ADS system or its equipment are identified during the trial operation, it will be considered that the pilot operation has been carried out unsuccessfully – the Supplier will have to eliminate the identified deficiencies and inform the supplier about the newly started trial operation period.

The supplier shall remedy any functionality and performance deficiencies identified during the pilot operation and recorded in the test operation problem register (including safety deficiencies identified during the testing) in accordance with a harmonised timetable for the elimination of errors. The tool for error logging is provided by the Service Provider.

WARRANTY AND MAINTENANCE REQUIREMENTS

General provisions:

The Supplier undertakes to provide system warranty and maintenance services for at least 36 months from the date of signing the final Act of Transfer-Acceptance of Works.

The object of warranty maintenance is the full functionality of the ADS system: hardware (RF, Radar, EO/TI modules), server infrastructure, UPS, software and all integrations (e.g. with ON UTM).

Classification of errors and deadlines for elimination:

Critical error:

Essential components (Radar, RF or TI) do not work, the user does not receive information about the UAV.

Response time: within 2 hours.

Disposal period: no more than 8 hours.

In case of critical error, if the repair of the component takes more than 8 hours, the Supplier must install replacement equipment of similar parameters from its reserve in Lithuania.

Medium-level error: Impaired side functions that do not have a decisive impact on UAV detection.

Response time: within 8 hours.

Disposal period: no more than 48 hours.

Specific Cooler (MWIR) Maintenance Requirement:

Since the TI camera module uses a cooled MWIR sensor, the Supplier is required to carry out continuous monitoring of the condition of the cooler.

The supplier must ensure that a preventive inspection or replacement of the cooler is carried out 1000 hours before the end of the cooler resource set by the manufacturer (MTBF 20,000 hours) or if a decrease in cooling efficiency is observed.

If the cooler fails (Critical Error), the Supplier must restore the working capacity of the TI chamber within a period of 8 hours, if necessary by temporarily installing a replacement chamber module of similar parameters until the defective module is repaired by the manufacturer's service.

Preventive maintenance and details:

The supplier must carry out scheduled preventive maintenance at least every 6 months:

Clean the protective glass of the sensors and check the operation of the heating elements;

Perform radar and camera axis alignment (Boresight calibration);

Check the health of UPS batteries and server loads.

The supplier must have a Critical Spare Parts Package in Lithuania (or in neighbouring countries with guaranteed delivery within 4 hours). Spare Parts Kit), including at least one spare Radar panel, RF sensor and MWIR camera module.

Additional works:

12.4.6. The Customer reserves the right to order additional configuration or development works according to the hourly rate specified in the Supplier's offer. Additional works shall be started only upon receipt of the written approval of the Client.

ADDITIONAL REQUIREMENTS

The supplier must be the manufacturer of the goods offered or the official distributor of the manufacturer, or the authorized representative of the manufacturer's distributor, who has the right to sell, install their equipment and provide after-sales service and maintenance services.

Together with the offer, the Supplier must provide a power of attorney (or other equivalent document) issued by the manufacturer of the proposed ADS systems or an authorized representative of the manufacturer's distributor confirming that the Supplier is the manufacturer of the proposed equipment, the manufacturer's distributor or a person authorized by the manufacturer's distributor who has the right to sell the offered equipment and system software, install it, provide after-sales and maintenance services, and conduct training related to the equipment.

In case of uncertainty regarding the concepts or technical wording, refer to the Lithuanian version of the technical specification.